Project Plan & Strategy Document

Customer Churn Analysis & Predictive Modeling Using R

| Author: | Sachin Vishwakarma |
| --- | --- |
| Date: | October 2026 |

1. Project Objectives & Problem Statement

Core Objective: Develop a robust, end-to-end data science solution in R to predict customer churn, identify key indicators of user attrition, and provide actionable business recommendations to improve customer retention.

Problem Definition: High customer churn significantly degrades profitability and recurring revenue. Acquiring a new customer is up to 5 times more expensive than retaining an existing one. Businesses struggle to proactively target at-risk users before they leave due to a lack of predictive modeling and automated risk scoring.

Key Research Questions:

What behavioral patterns and demographic factors correlate most strongly with customer churn?

Which machine learning models in R yield the highest accuracy and ROC-AUC score for churn prediction?

What retention strategies offer the highest ROI based on model insights?

2. Research Background & Rationale

Industry Context: Subscription-based models rely heavily on customer Lifetime Value (LTV). Minimizing churn by even 5% can increase overall profitability by 25% to 90%.

Literature Overview: Previous data science literature demonstrates that machine learning models like Random Forest and Logistic Regression effectively capture customer churn dynamics. Feature engineering—such as tenure grouping, monthly usage metrics, and support ticket frequency—has been consistently cited as the single most critical driver of predictive model accuracy in tabular data workflows.

3. Project Phases & Estimated Timelines

| Phase | Description & Key Activities | Key Deliverables | Estimated Time |
| --- | --- | --- | --- |
| Phase 1: Scope & Data Collection | Define project boundaries, acquire dataset, set up R project environment (RStudio, renv). | Raw dataset (.csv), R Project repo | 4 Hours |
| Phase 2: Data Cleaning & Preprocessing | Handle missing values (mice/tidyr), encode categorical features, normalize numerical scales. | Cleaned Data Pipeline (clean_data.R) | 6 Hours |
| Phase 3: Exploratory Data Analysis (EDA) | Univariate/Bivariate analysis using ggplot2, correlation analysis, distribution profiling. | Visual EDA Report (eda_plots.png) | 6 Hours |
| Phase 4: Model Development & Evaluation | Build Logistic Regression, Decision Tree, and Random Forest models using caret/tidymodels. | Trained Model Artifacts & Metrics | 8 Hours |
| Phase 5: Reporting & Documentation | Draft final report, generate visual insights, compile GitHub repo and project documentation. | Final .docx Report & Readme | 8 Hours |

Total Estimated Work Effort: 32 Hours (30 - 35 Hours expected range)

4. Roles & Responsibilities

Since this project is managed individually, responsibilities are logically categorized across three specialized technical roles:

Data Analyst Role: Conducts data validation, exploratory data visualization (ggplot2), statistical hypothesis testing, and churn driver evaluation.

R Programmer / ML Engineer Role: Writes clean, modular R code; handles data transformations (dplyr), feature engineering, model training (caret), and performance evaluation metrics.

Project Manager Role: Oversees milestone delivery, timeline adherence, risk mitigation, repository management on GitHub, and document creation.

5. Risk Management Plan

| Identified Risk | Likelihood | Impact | Proposed Mitigation Strategy |
| --- | --- | --- | --- |
| Data Imbalance (Churn < 15%) | High | High | Apply resampling techniques like SMOTE or down-sampling using R's ROSE or recipes package. |
| Model Overfitting | Medium | High | Utilize K-fold cross-validation (10-fold CV) and tune hyper-parameters carefully. |
| Missing / Incomplete Data | Medium | Medium | Implement median imputation or KNN imputation for numerical features; create missing indicators. |
| Scope Creep / Time Delay | Low | Medium | Adhere strictly to the defined 32-hour timeline and lock feature requests early in Phase 1. |