WEEK 1 TASK: BUSINESS ANALYSIS PLAN

Target Organization: ShopEase Retail Pvt. Ltd. (E-Commerce Platform)

| Prepared By: | Sachin Vishwakarma |
| --- | --- |
| Domain / Sector: | E-Commerce / Digital Retail Operations |

1. Project Scope & Executive Summary

ShopEase Retail Pvt. Ltd. is an established e-commerce platform specializing in apparel, consumer electronics, and home essentials. To maintain a competitive edge and drive revenue growth, the company is launching a major initiative to implement an AI-powered personalized recommendation engine and an optimized digital checkout pipeline.

1.1 Project Objectives

Increase user conversion rates by 20% across main product categories within 6 months post-launch.

Reduce shopping cart abandonment rates by 15% through a frictionless 2-step checkout flow.

Deliver hyper-personalized product suggestions on user landing pages and post-add-to-cart prompts.

1.2 Boundaries of Scope

| In-Scope Elements | Out-of-Scope Elements |
| --- | --- |
| Real-time behavioral data tracking & ML model integration | Physical warehouse management & supply chain ERP overhauls |
| Automated payment gateway optimization & 1-click checkout option | Third-party merchant onboarding portal redevelopment |
| User dashboard interface enhancements & localized promo engines | Legacy brick-and-mortar POS system synchronization |

2. Stakeholder Analysis Matrix

Effective stakeholder engagement is vital for aligning project expectations with business goals. The matrix below outlines key stakeholders, their primary interests, and communication protocols.

| Stakeholder Role | Responsibility | Key Expectations | Channel | Frequency |
| --- | --- | --- | --- | --- |
| Project Sponsor | Executive Approval & Funding | High ROI, strict adherence to budget & deadlines | Executive Dashboard / Email | Bi-Weekly |
| Product Manager | Feature Roadmap & Prioritization | Clear, prioritized user stories & low scope drift | Jira / Slack / Standups | Daily |
| Lead Tech Architect | System Architecture & Build | Feasible, unambiguous technical requirements | Technical Review Meetings | Weekly |
| UI/UX Designer | Interface & Interaction Design | Wireframes, seamless user journey maps | Figma Design Reviews | Bi-Weekly |
| End Customers | Platform Usage & Shopping | Fast checkout, relevant offers, high usability | Feedback Surveys & UAT | Post-Release |

3. Business Analysis Activities & Work Plan

3.1 Requirements Elicitation

Interactive Workshops: Conduct JAD (Joint Application Development) sessions with tech leads and product managers.

Stakeholder Interviews: Interview customer support leads to capture common customer drop-off pain points.

User Story Mapping: Build a structured backlog mapping customer purchase journeys.

3.2 Requirements Analysis & Documentation

Functional Requirements: Draft granular specifications for dynamic recommendation widgets, 1-click checkout, and coupon engines.

Non-Functional Requirements: Define performance benchmarks (<300ms latency), high availability (99.9% uptime), and security (PCI-DSS compliance).

Process Modeling: Create BPMN-compliant AS-IS and TO-BE checkout workflow diagrams.

3.3 Validation, Verification & Approval

Traceability Matrix: Maintain a Requirements Traceability Matrix (RTM) linking business goals to user acceptance tests.

Formal Sign-off: Secure explicit sign-off from Executive Sponsors and Tech Leads before sprint planning.

4. Business Analysis Communication Plan & Governance

To ensure transparency and manage changes effectively throughout the project lifecycle, the following governance framework will be enforced:

Weekly Status Reporting: A formal progress update document will be generated every Friday detailing completed activities, planned tasks, open risks, and timeline health.

Requirements Reviews: Walkthrough sessions will be held at the conclusion of each requirement phase to validate assumptions with engineering and QA teams.

Change Control Process: Any proposed modification to project scope or baseline requirements must follow a strict 3-step process: (1) Submission of Change Request Form (CRF), (2) Impact analysis on cost/schedule, and (3) Approval by Project Sponsor.

5. Business Analysis Deliverables Package

The primary outputs provided by the Business Analyst to ensure seamless software development and verification include:

Business Requirements Document (BRD): Comprehensive baseline document covering business drivers, scope, and target metrics.

Software Requirements Specification (SRS): Technical specs outlining functional details, API logic, and non-functional bounds.

Process Flow Diagrams: Visual representations of current vs. optimized user checkout and recommendation flows.

Requirements Traceability Matrix (RTM): A mapping document ensuring every business requirement is covered by development tasks and QA test cases.

Agile User Backlog: Prioritized user stories with clear acceptance criteria ready for sprint estimation.